**Weekly Plan**

**Team Members**

* **Nancy Fujikado**
* **Kijahre Fikiri**

Progress: begin in-process done

**Rubric Segment 1** (19% of final grade) **Due 11/6** *note: content should be in README*

1. **Presentation Content: Team members have drafted their project, including the following:**

* Selected topic
* Reason why they selected their topic
* Description of their source of data
* Questions they hope to answer with the data

1. **GitHub**

* Main Branch Includes a README.md
* README.md must include: Description of the communication and protocols
* At least one branch for each team member
* Each team member has at least four commits from the duration of the first segment

1. **Machine Learning Model:** **Team members present a provisional model that stands in for the final machine learning model and accomplishes the following:**

* Takes data in from the provisional database
* Outputs label(s) for input data

1. **Database: Team members present a provisional database that stands in for the final database and accomplishes the following:**

* Sample data that mimics the expected final database structure or schema
* Draft machine learning module is connected to the provisional database
* Team members present a fully integrated database.

**From 10/4 to 10/11:**

* Meeting between team members (10/11 @2pm)
* Refactor code from Weather API Project to grab data from Home Depot’s site
* Get a Lowes API and investigate what it can do
* Gather product IDs from Lowes website
* Get a web host domain
* Create Estimator Worksheet Framework

**From 10/11 to 10/18:**

* Refactor code from Weather API Project to grab data from Lowe’s site
* Research web scraping a third site and get necessary data for third web scraping site
* Add VBA drop down menus to estimator sheet
* Fine tune worksheet and website

**From 10/18 to 10/25:**

* Discuss presentation structure
* Start working on Power Point
* Start working on regression analysis
* Start working on Visualizations